Agile Sprint Planning – ShopEZ

Story Point Scale

1 – Very Easy Task
2 – Normal Task
3 – Moderate Task
5 – Difficult Task

Sprint 1

Epic 1 – User Authentication

- User Registration (USN-1) → 3

- Email Confirmation (USN-2) → 2

- User Login (USN-3) → 3

- Password Encryption Setup (USN-4) → 2

Epic 2 – Product Management

- Add Product (USN-5) → 3

- View Product List (USN-6) → 2

- Delete/Update Product (USN-7) → 3

Epic 3 – Product Search & Filtering

- Search by Name (USN-8) → 2

- Filter by Category (USN-9) → 2

- Filter by Price (USN-10) → 3

Total Story Points in Sprint 1

3 + 2 + 3 + 2 + 3 + 2 + 3 + 2 + 2 + 3

= 25 Story Points

Sprint 2

Epic 4 – Cart Management

- Add to Cart (USN-11) → 3

- Update Quantity (USN-12) → 2

- Remove from Cart (USN-13) → 2

Epic 5 – Order Processing

- Checkout Implementation (USN-14) → 5

- Order Confirmation (USN-15) → 3

- Order History Page (USN-16) → 3

Epic 6 – Seller Dashboard

- View Orders (USN-17) → 3

- Update Order Status (USN-18) → 3

- Sales Summary (USN-19) → 5

Total Story Points in Sprint 2

3 + 2 + 2 + 5 + 3 + 3 + 3 + 3 + 5

= 29 Story Points

Total Story Points

Sprint 1 = 25
Sprint 2 = 29

Total Story Points = 25 + 29 = 54

Number of Sprints = 2

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 54 / 2

Velocity = 27 Story Points per Sprint

Final Statement (For Documentation)

The team’s average velocity is 27 Story Points per Sprint, which helps estimate future sprint capacity and project completion timelines.