Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS41352 |
| Project Name | ShopEZ:One-Stop Shop for Online Purchases |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule – ShopEZ

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email & password | 3 | High | Frontend Dev |
| Sprint-1 | Registration | USN-2 | As a user, I receive confirmation email | 2 | High | Backend Dev |
| Sprint-1 | Registration | USN-3 | As a user, I can register through Gmail | 2 | Medium | Backend Dev |
| Sprint-1 | Login | USN-4 | As a user, I can log in using email & password | 2 | High | Frontend Dev |
| Sprint-1 | Login | USN-5 | Secure password encryption using bcrypt | 2 | High | Backend Dev |
| Sprint-1 | Dashboard | USN-6 | Display user dashboard after login | 3 | High | Frontend Dev |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-2 | Product Management | USN-7 | Add product (Admin) | 3 | High | Backend Dev |
| Sprint-2 | Product Management | USN-8 | View product list | 2 | High | Frontend Dev |
| Sprint-2 | Product Filtering | USN-9 | Filter products by category | 2 | High | Frontend Dev |
| Sprint-2 | Cart | USN-10 | Add to cart | 3 | High | Full Stack Dev |
| Sprint-2 | Cart | USN-11 | Update/remove cart items | 2 | Medium | Full Stack Dev |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-3 | Checkout | USN-12 | Implement checkout process | 5 | High | Backend Dev |
| Sprint-3 | Orders | USN-13 | Order confirmation | 3 | High | Backend Dev |
| Sprint-3 | Orders | USN-14 | View order history | 3 | Medium | Frontend Dev |
| Sprint-3 | Seller Dashboard | USN-15 | Seller can view orders | 3 | High | Full Stack Dev |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-4 | Admin Dashboard | USN-16 | Manage users | 3 | Medium | Backend Dev |
| Sprint-4 | Admin Dashboard | USN-17 | View sales reports | 5 | Medium | Full Stack Dev |
| Sprint-4 | Reviews | USN-18 | Add product reviews | 3 | Medium | Frontend Dev |
| Sprint-4 | Optimization | USN-19 | Improve performance & testing | 4 | Medium | Entire Team |
| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| Sprint-1 | 14 | 6 Days | 01 Mar 2026 | 06 Mar 2026 | 14 | 06 Mar 2026 |
| Sprint-2 | 12 | 6 Days | 08 Mar 2026 | 13 Mar 2026 | 12 | 13 Mar 2026 |
| Sprint-3 | 14 | 6 Days | 15 Mar 2026 | 20 Mar 2026 | 14 | 20 Mar 2026 |
| Sprint-4 | 15 | 6 Days | 22 Mar 2026 | 27 Mar 2026 | - | - |

Velocity Calculation

Total Completed Story Points (Sprint 1 + Sprint 2 + Sprint 3):

14 + 12 + 14 = 40

Number of Completed Sprints = 3

Velocity = 40 / 3
Velocity ≈ 13 Story Points per Sprint

Burndown Chart:

A burndown chart tracks:

- X-axis → Days of sprint

- Y-axis → Remaining story points

At the beginning of sprint, total story points are highest.
Each day, as tasks are completed, remaining points decrease until reaching zero on sprint end date.

  Schwaber, K., & Sutherland, J. (2020).
The Scrum Guide.
Available at: https://scrumguides.org/
Referenced for understanding Sprint, Epic, User Stories, Story Points, and Velocity concepts.

  Atlassian Agile Coach.
Agile, Scrum & Sprint Planning Guide.
Available at: https://www.atlassian.com/agile
Used for understanding backlog creation, sprint planning, and burndown charts.

  Mountain Goat Software – Agile Estimating and Planning.
Available at: https://www.mountaingoatsoftware.com/agile
Referenced for Story Point estimation and velocity calculation techniques.

  Scrum.org.
Professional Scrum Framework.
Available at: https://www.scrum.org/resources
Used for best practices in sprint management and product backlog structuring.

  VersionOne (Digital.ai) State of Agile Report.
Available at: https://stateofagile.com/
Referenced for understanding Agile performance metrics and velocity tracking.