Acceptance Testing

UAT Execution & Report Submission

| Date | 27 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS41352 |
| Project Name | ShopEZ – One Stop Shop for Online Purchases |
| Maximum Marks | 4 Marks |

# Purpose of Document

The purpose of this document is to summarize the test coverage, defect analysis, and open issues of the      ShopEZ project at the time of release to User Acceptance Testing (UAT).

This document ensures that:

- All major features are tested

- Critical defects are resolved

- The system is ready for deployment

- Stakeholders approve the release

# Defect Analysis

| Section |  | Total Cases |  | Not Tested |  | Fail |  | Pass |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Authentication |  | 8 |  | 0 |  | 0 |  | 8 |
| Product Management |  | 12 |  | 0 |  | 1 |  | 11 |
| Cart & Checkout |  | 10 |  | 0 |  | 0 |  | 10 |
| Seller Dashboard |  | 7 |  | 0 |  | 0 |  | 7 |
| Admin Panel |  | 6 |  | 0 |  | 0 |  | 6 |
| Security |  | 4 |  | 0 |  | 0 |  | 4 |
| Payment Integration |  | 5 |  | 0 |  | 1 |  | 4 |
| Resolution | Severity 1 |  | Severity 2 |  | Severity 3 |  | Severity 4 |  |  | Subtotal |
| Fixed | 3 |  | 6 |  | 8 |  | 10 |  |  | 27 |
| Duplicate | 0 |  | 1 |  | 2 |  | 0 |  |  | 3 |
| By Design | 1 |  | 2 |  | 1 |  | 1 |  |  | 5 |
| Not Reproduced | 0 |  | 1 |  | 0 |  | 0 |  |  | 1 |
| Won’t Fix | 0 |  | 0 |  | 1 |  | 0 |  |  | 1 |
| Totals | 4 |  | 10 |  | 12 |  | 11 |  |  | 37 |
| Resolution | Severity 1 |  | Severity 2 |  | Severity 3 |  | Severity 4 |  |  | Subtotal |
| Fixed | 3 |  | 6 |  | 8 |  | 10 |  |  | 27 |
| Duplicate | 0 |  | 1 |  | 2 |  | 0 |  |  | 3 |
| By Design | 1 |  | 2 |  | 1 |  | 1 |  |  | 5 |
| Not Reproduced | 0 |  | 1 |  | 0 |  | 0 |  |  | 1 |
| Won’t Fix | 0 |  | 0 |  | 1 |  | 0 |  |  | 1 |
| Totals | 4 |  | 10 |  | 12 |  | 11 |  |  | 37 |

# Case Analysis

| # Module | # Total | # Fail | # Not Tested | # Pass |
| --- | --- | --- | --- | --- |
| # Registration & Login | # 8 | # 0 | # 0 | # 8 |
| # Product Browsing | # 10 | # 0 | # 0 | # 10 |
| # Cart Management | # 7 | # 0 | # 0 | # 7 |
| # Checkout Process | # 8 | # 0 | # 0 | # 8 |
| # Seller Dashboard | # 6 | # 0 | # 0 | # 6 |
| # Admin Dashboard | # 5 | # 0 | # 0 | # 5 |
| # Security & Validation | # 8 | # 0 | # 0 | # 8 |

Final UAT Status

- All high-priority features are functioning correctly.

- No critical or major unresolved defects remain.

- Minor UI enhancements are scheduled for next release.

- The system is approved for deployment.